CafeFlow SaaS Implementation Checklist ━━━━━━━━━━━━━━━━━━━━━━━━ Every role goal → DB table → API route → UI component 8 Roles • 4 Build Phases • Production-Ready

| P1 Foundation (Wk 1-3) | P2 Core Flow (Wk 4-6) | P3 Payments (Wk 7-9) | P4 Polish (Wk 10+) |
| --- | --- | --- | --- |

Ph = Build Phase. Each goal is tagged P1–P4 so you can build in priority order. Complete P1 first — it is the foundation every other phase depends on.

# Build Phases — What to build when

Build in strict phase order. P1 is the skeleton — nothing else works without it. Each phase produces a testable milestone.

P1 — FOUNDATION

- PostgreSQL schema + Prisma migrations for all core tables

- NextAuth.js v5 — JWT with role + tenant_id in session token

- Tenant isolation middleware — every query scoped to tenant_id

- Row Level Security (RLS) on PostgreSQL for tenant data isolation

- SaaS Owner admin panel + approval workflow (most critical)

- Subscription state machine: TRIAL → PENDING → ACTIVE → EXPIRED

- Server-side subscription gate middleware (not just UI hide)

- Menu CRUD — minimum viable menu before any orders can flow

- Staff invite + role assignment

- PIN auth for POS tablet login

- Allergy alert framework in order_items schema

P2 — CORE ORDER FLOW

- Firebase Firestore project setup + real-time listeners

- Waiter floor map + order builder (biggest UI piece)

- Order split logic: drinks → barista_kds, food → kitchen_kds

- Barista KDS board + Kitchen KDS board (both Firebase real-time)

- Order state machine: DRAFT→SUBMITTED→PREPARING→READY→DELIVERED

- Cashier POS: bill queue + cash payment + basic receipt

- Shift open/close + cash reconciliation

- Manager live order board + void (PIN) + refund approve

- Firebase Cloud Messaging (FCM) push notifications

- Table status map for waiter and manager

- Low stock alerts + restock request flow

P3 — PAYMENTS & INVENTORY

- Telebirr API integration + webhook endpoint

- CBE Birr API integration + webhook endpoint

- Ethiopian ERCA-compliant receipt (VAT 15% breakdown)

- ESC/POS thermal printer integration (escpos npm)

- Full inventory module: receive, adjust, PO, supplier CRUD

- Stock count audit wizard

- Stockout forecast algorithm (PLpgSQL stored proc)

- Multi-branch comparison dashboard

- Shift PDF report generation (pdf-lib or puppeteer)

- QR self-ordering customer flow

- Staff scheduling calendar

P4 — POLISH & LAUNCH

- Service Worker (PWA) offline mode + IndexedDB sync

- Amharic (AM) language toggle for all UI text

- Ethiopian calendar support (Ge'ez) for scheduling

- Telegram bot integration for daily owner summaries

- Analytics: VAT report, payroll summary, consumption report

- Load testing (k6) — 50 orders/min, 100 concurrent users

- Security audit: penetration test, rate limiting, input sanitization

- Sentry error tracking + Vercel Analytics

- Staff performance leaderboard + ratings

- Daily briefing card (AI-style insight summary)

- Full audit log viewer for SaaS Owner

# Role-by-Role Implementation Checklist

Each table maps one goal to: the database tables it touches, the API route that serves it, the React component that renders it, and its build phase.

👑 SaaS Owner Platform administration — billing, tenants, config

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Tenant create | tenants, users | POST /saas/tenants | <TenantCreateForm /> | P1 |
| Tenant list/search | tenants | GET /saas/tenants | <TenantTable /> | P1 |
| Tenant detail view | tenants, users, branches | GET /saas/tenants/:id | <TenantDetail /> | P1 |
| Suspend tenant | tenants | PATCH /saas/tenants/:id/suspend | <SuspendModal /> | P1 |
| Terminate tenant | tenants | PATCH /saas/tenants/:id/term | <TerminateModal /> | P4 |
| Extend trial | tenants | PATCH /saas/tenants/:id/trial | <TrialExtendModal /> | P2 |
| View pending receipts | subscriptions | GET /saas/billing/approvals | <ApprovalQueue /> | P1 |
| Approve receipt | subscriptions | POST /saas/billing/approve/:id | <ApprovalCard /> | P1 |
| Reject receipt | subscriptions | POST /saas/billing/reject/:id | <RejectModal /> | P1 |
| MRR / ARR metrics | subscriptions, tenants | GET /saas/metrics | <RevenueKPICards /> | P3 |
| Set bank account | platform_config | PUT /saas/config | <BankConfigForm /> | P1 |
| Set feature flags | tenant_features | PUT /saas/tenants/:id/features | <FeatureFlagToggles /> | P3 |
| Audit log viewer | audit_logs | GET /saas/audit-log | <AuditLogTable /> | P4 |
| Platform health | system_metrics | GET /saas/health | <HealthDashboard /> | P4 |
| Email template edit | email_templates | PUT /saas/email-templates | <EmailTemplateEditor /> | P4 |

ENGINEERING NOTES

- Build SaaS Owner auth FIRST — isolated /saas-admin route group, separate from cafe routes

- Subscription approval is P1 — without it no cafe can go live after trial

- Bank account config must be set before any cafe owner sees the subscription modal

- All SaaS Owner actions must write to audit_logs with ip + action + meta_json

🏪 Cafe Owner Business management — dashboard, menu, staff, reports

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Register + email verify | tenants, users | POST /auth/register | <RegisterForm /> | P1 |
| Trial countdown banner | tenants | GET /owner/subscription/status | <TrialCountdownBanner /> | P1 |
| Subscription gate modal | subscriptions | GET /owner/subscription/status | <SubscriptionModal /> | P1 |
| Receipt upload | subscriptions, file_storage | POST /owner/subscription/upload | <ReceiptUploadZone /> | P1 |
| Pending approval state | subscriptions | GET /owner/subscription/status | <PendingApprovalState /> | P1 |
| Aggregated KPI dashboard | orders, payments | GET /owner/dashboard | <KPIDashboard /> | P2 |
| Sales line chart | orders, payments | GET /owner/reports/sales | <SalesLineChart /> | P2 |
| Multi-branch comparison | branches, orders | GET /owner/branches/compare | <BranchCompareBar /> | P3 |
| Top selling items | order_items, menu_items | GET /owner/reports/top-items | <TopItemsList /> | P2 |
| Payment breakdown chart | payments | GET /owner/reports/payments | <PaymentPieChart /> | P3 |
| Menu category CRUD | menu_categories | CRUD /owner/menu/categories | <CategoryManager /> | P1 |
| Menu item CRUD | menu_items, modifiers | CRUD /owner/menu/items | <MenuItemForm /> | P1 |
| EN + AM menu names | menu_items | PUT /owner/menu/items/:id | <BilingualNameInput /> | P2 |
| Publish menu draft | menu_items | POST /owner/menu/publish | <PublishMenuBtn /> | P2 |
| Staff invite by email | users, invitations | POST /owner/staff/invite | <StaffInviteForm /> | P1 |
| Assign staff roles | users | PATCH /owner/staff/:id/role | <RoleSelector /> | P1 |
| Staff performance view | orders, staff_ratings | GET /owner/staff/:id/performance | <StaffPerformanceCard /> | P3 |
| Branch create/config | branches | CRUD /owner/branches | <BranchConfigForm /> | P2 |
| Floor plan editor | tables | PUT /owner/branches/:id/floor | <FloorPlanEditor /> | P3 |
| VAT report (ERCA) | payments, orders | GET /owner/reports/vat | <VATReportExport /> | P3 |
| Payroll summary export | shifts, staff_schedules | GET /owner/reports/staff | <PayrollReport /> | P4 |
| Daily briefing card | orders, inventory_items | GET /owner/dashboard/briefing | <DailyBriefingCard /> | P4 |

ENGINEERING NOTES

- Subscription gate logic must block ALL routes (server-side middleware) — not just hide UI

- Receipt upload: validate file type (jpg/png/pdf), max 5MB, store in Firebase Storage

- Menu must have EN name always; AM name optional but shown when Amharic toggle is active

- VAT report must match ERCA format exactly — validate with accountant before shipping

📋 Cafe Manager Daily operations — shifts, escalations, scheduling

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Open shift + float entry | shifts | POST /manager/shifts/open | <ShiftOpenForm /> | P2 |
| Close shift + reconcile | shifts, payments | POST /manager/shifts/close | <ShiftCloseWizard /> | P2 |
| Shift report PDF gen | shifts, orders | GET /manager/shifts/:id/report | <ShiftReportPDF /> | P3 |
| Live order board | orders, order_items | GET /manager/orders/live | <LiveOrderBoard /> | P2 |
| Void order (PIN auth) | orders, audit_logs | PATCH /manager/orders/:id/void | <VoidOrderModal /> | P2 |
| Approve refund | payments, refunds | POST /manager/orders/:id/refund | <RefundApprovalModal /> | P2 |
| Table status map | tables | GET /manager/tables | <TableStatusMap /> | P2 |
| Table merge | tables, orders | POST /manager/tables/merge | <TableMergeModal /> | P3 |
| Weekly schedule builder | staff_schedules | CRUD /manager/schedule | <ScheduleCalendar /> | P3 |
| Publish schedule | staff_schedules | POST /manager/schedule/publish | <PublishScheduleBtn /> | P3 |
| Attendance / clock-in | staff_attendance | POST /manager/attendance/clockin | <AttendanceTracker /> | P3 |
| Low stock alert list | inventory_items | GET /manager/inventory/alerts | <LowStockPanel /> | P2 |
| Restock request | restock_requests | POST /manager/inventory/restock | <RestockRequestForm /> | P2 |
| Staff on-duty list | staff_attendance, users | GET /manager/staff/oncall | <StaffOnDutyList /> | P2 |
| Cash discrepancy alert | shifts | GET /manager/shifts/current | <VarianceAlert /> | P2 |

ENGINEERING NOTES

- Void requires Manager 4-digit PIN — store bcrypt-hashed in users.pin_hash column

- Shift open/close are the accounting boundary — lock orders after shift close

- Schedule publish triggers Firebase push notification to all affected staff users

- Cash variance > 50 ETB must auto-notify Cafe Owner via email + in-app

🍽️ Waiter Customer service — orders, delivery, QR confirmation

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| PIN login (tablet) | users | POST /auth/login/pin | <PINLoginScreen /> | P1 |
| View my tables (floor map) | tables | GET /waiter/tables | <FloorMap /> | P2 |
| Start new order | orders | POST /waiter/orders | <NewOrderBtn /> | P2 |
| Browse menu (categories) | menu_categories,menu_items | GET /waiter/menu | <MenuBrowser /> | P2 |
| Select modifiers | modifiers | GET /waiter/menu/items/:id | <ModifierBottomSheet /> | P2 |
| Add item notes | order_items | POST /waiter/orders/:id/items | <ItemNoteInput /> | P2 |
| Send order to KDS | orders,order_items | POST /waiter/orders | <SendOrderBtn /> | P2 |
| Add items to open order | order_items | POST /waiter/orders/:id/items | <AddToOrderBtn /> | P2 |
| Remove item (pre-prep) | order_items | DELETE /waiter/orders/:id/items/:i | <RemoveItemBtn /> | P2 |
| Mark item delivered | order_items | PATCH /waiter/.../deliver | <DeliverItemBtn /> | P2 |
| Request bill | orders | POST /waiter/orders/:id/bill | <RequestBillBtn /> | P2 |
| QR orders queue | orders | GET /waiter/qr-orders | <QROrderQueue /> | P3 |
| Confirm QR order | orders | POST /waiter/qr-orders/:id/confirm | <ConfirmQROrderBtn /> | P3 |
| Order ready notification | notifications | Firebase push listener | <NotificationBell /> | P2 |
| Offline order (PWA) | IndexedDB (Dexie.js) | Service Worker sync | <OfflineBadge /> | P4 |

ENGINEERING NOTES

- PWA Service Worker must be set up in P1 — install without offline orders first, add sync in P4

- Floor map table colors: green=available, orange=occupied, red=needs attention

- Order split happens server-side: items with category=drinks → barista_kds, else kitchen_kds

- Minimum touch target 48px — critical for tablet use in a busy café environment

💳 Cashier Payments — cash, Telebirr, CBE Birr, receipts, reconciliation

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Bill queue view | orders | GET /cashier/bill-queue | <BillQueue /> | P2 |
| Open bill detail | orders, order_items | GET /cashier/orders/:id/bill | <BillDetail /> | P2 |
| VAT calculation display | orders, payments | computed server-side | <VATBreakdown /> | P2 |
| Cash payment + change | payments | POST /cashier/payments | <CashTenderInput /> | P2 |
| Telebirr payment init | payments | POST /cashier/payments/tel/init | <TelebirrFlow /> | P3 |
| Telebirr webhook receive | payments | POST /api/webhooks/telebirr | (server-side handler) | P3 |
| CBE Birr payment init | payments | POST /cashier/payments/cbe/init | <CBEBirrFlow /> | P3 |
| CBE Birr webhook receive | payments | POST /api/webhooks/cbe | (server-side handler) | P3 |
| Split payment | payments | POST /cashier/payments (split) | <SplitPaymentAllocator /> | P3 |
| Ethiopian receipt gen | payments, orders | GET /cashier/receipts/:id | <ReceiptPreview /> | P2 |
| ESC/POS thermal print | payments | POST /cashier/receipts/:id/print | <PrintReceiptBtn /> | P3 |
| Email/SMS receipt | payments, users | POST /cashier/receipts/:id/send | <SendReceiptBtn /> | P4 |
| Refund execution | payments, refunds | POST /cashier/refunds | <ProcessRefundBtn /> | P3 |
| Shift running totals | payments, shifts | GET /cashier/shift/summary | <DrawerStatusPanel /> | P2 |
| Cash reconciliation | shifts, payments | POST /manager/shifts/close | <CashReconcileForm /> | P2 |

ENGINEERING NOTES

- Telebirr and CBE Birr both use webhooks — set up ngrok/tunnel in dev, real URL in prod

- Receipt must include: cafe TIN, ERCA format, VAT 15%, order items, payment method

- ESC/POS: use escpos npm package, connect via USB or network to thermal printer

- PLpgSQL stored procedure process_order_payment() must be atomic — no partial saves

☕ Barista Drinks KDS — real-time queue, timers, alerts

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Drinks-only KDS view | orders, order_items | GET /kds/drinks | <BaristKDSBoard /> | P2 |
| New order audio alert | Firebase Firestore | Firestore onSnapshot listener | <AudioAlert /> | P2 |
| Order card with timer | orders | Firestore real-time | <KDSOrderCard /> | P2 |
| Color timer (G/Y/R) | orders | client-side timer logic | <TimerBadge /> | P2 |
| Start preparing action | order_items | PATCH /kds/items/:id/start | <StartPrepBtn /> | P2 |
| Mark item ready | order_items | PATCH /kds/items/:id/ready | <ItemReadyBtn /> | P2 |
| Mark order ready | orders | PATCH /kds/orders/:id/ready | <OrderReadyBtn /> | P2 |
| Waiter push notification | notifications | Firebase FCM trigger on ready | (server-side FCM call) | P2 |
| Kanban 3-lane board | orders | Firestore real-time listener | <KanbanBoard /> | P2 |
| Special notes display | order_items | Firestore real-time | <SpecialNoteTag /> | P2 |
| Ingredient low flag | inventory_items | POST /kds/ingredients/:id/flag | <FlagIngredientBtn /> | P3 |
| Mark item unavailable | menu_items | PATCH /kds/items/:id/unavail | <UnavailableBtn /> | P3 |
| Waste log entry | waste_log | POST /kds/waste | <WasteLogModal /> | P3 |
| Auto-clear completed (2m) | orders | client-side timer | <AutoClearLogic /> | P2 |
| Modifiers on card | order_items, modifiers | Firestore real-time | <ModifierChips /> | P2 |

ENGINEERING NOTES

- KDS screen must work without page refresh — Firestore onSnapshot is the only update mechanism

- Audio alert: use Web Audio API, allow volume config in /barista/settings

- Timer logic: calculate elapsed = now - order.submitted_at, refresh every 10 seconds

- Order card disappears 2 min after status=DELIVERED — do NOT delete from DB, just hide

🍳 Kitchen Food KDS — course sequencing, allergy blocks, bar sync

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Food-only KDS view | orders, order_items | GET /kds/food | <KitchenKDSBoard /> | P2 |
| Accept order | orders | PATCH /kds/orders/:id/accept | <AcceptOrderBtn /> | P2 |
| Start item cooking | order_items | PATCH /kds/items/:id/start | <StartCookBtn /> | P2 |
| Plating intermediate step | order_items | PATCH /kds/items/:id/plate | <PlatingBtn /> | P2 |
| Mark item ready | order_items | PATCH /kds/items/:id/ready | <ItemReadyBtn /> | P2 |
| Bar sync check | orders, order_items | GET /kds/orders/:id/sync-status | <BarSyncIndicator /> | P2 |
| Hold — waiting for bar | orders | PATCH /kds/orders/:id/hold | <HoldForBarBtn /> | P2 |
| Full order ready signal | orders | PATCH /kds/orders/:id/ready | <OrderReadyBtn /> | P2 |
| Allergy hard-block banner | order_items | Firestore real-time | <AllergyAlertBanner /> | P1 |
| Allergy acknowledge | orders | POST /kds/orders/:id/ack-allergy | <AllergyAckBtn /> | P1 |
| Course sequencing | order_items | client-side course grouping | <CourseLanes /> | P3 |
| Prep time tracking | order_items | PATCH /kds/items/:id/start | <PrepTimerDisplay /> | P3 |
| Waste log entry | waste_log | POST /kds/waste | <WasteLogSwipe /> | P3 |
| Ingredient unavailable | menu_items | PATCH /kds/items/:id/unavail | <UnavailableBtn /> | P3 |
| End-of-service summary | orders, waste_log | GET /kds/summary | <ServiceSummaryModal /> | P4 |

ENGINEERING NOTES

- ALLERGY ALERT: This is safety-critical. Cannot be dismissed without explicit acknowledge tap

- Bar sync: query Firestore for same order_id drink items status before allowing food ready

- Course lanes: group order_items by item.course field (starter/main/dessert)

- Prep time data feeds Owner reports for menu engineering — store actual_start and actual_end

📦 Store Manager Inventory — stock, suppliers, purchase orders, audits

IMPLEMENTATION CHECKLIST

| Goal / Feature | DB Tables | API Route | UI Component | Ph. |
| --- | --- | --- | --- | --- |
| Inventory overview table | inventory_items | GET /store/inventory | <InventoryTable /> | P1 |
| Low/critical stock badges | inventory_items | GET /store/inventory | <StockStatusBadge /> | P1 |
| Stockout time forecast | inventory_items,stock_mvmt | GET /store/inventory/forecast | <StockoutForecast /> | P3 |
| Receive delivery form | inventory_items,stock_mvmt | POST /store/inventory/:id/receive | <ReceiveDeliveryForm /> | P2 |
| Manual stock adjustment | inventory_items,stock_mvmt | POST /store/inventory/:id/adjust | <AdjustmentForm /> | P2 |
| Create purchase order | purchase_orders, po_items | POST /store/purchase-orders | <PurchaseOrderForm /> | P2 |
| PO approval flow | purchase_orders | PATCH /store/po/:id/approve | <POApprovalBtn /> | P2 |
| Mark PO received | purchase_orders, inventory | PATCH /store/po/:id/receive | <MarkPOReceivedBtn /> | P2 |
| Supplier CRUD | suppliers | CRUD /store/suppliers | <SupplierForm /> | P2 |
| Supplier performance | purchase_orders | GET /store/suppliers/:id/perf | <SupplierPerfCard /> | P4 |
| Initiate stock count | stock_counts | POST /store/stock-count | <StartCountBtn /> | P3 |
| Enter counted quantities | stock_counts | PUT /store/stock-count/:id | <CountEntryGrid /> | P3 |
| Variance review table | stock_counts | GET /store/stock-count/:id | <VarianceReviewTable /> | P3 |
| Submit adjustments | inventory_items,stock_mvmt | POST /store/stock-count/:id/submit | <SubmitCountBtn /> | P3 |
| Consumption report | stock_movements | GET /store/reports/consumption | <ConsumptionReport /> | P4 |
| Waste log report | waste_log | GET /store/reports/waste | <WasteReport /> | P4 |
| Stock valuation report | inventory_items | GET /store/reports/valuation | <ValuationReport /> | P4 |

ENGINEERING NOTES

- inventory_items must have: id, tenant_id, branch_id, name, unit, quantity, min_threshold, cost_per_unit

- stock_movements log every change: type (receive/consume/adjust/waste), qty, reason, user_id

- Stockout forecast = quantity / avg_daily_consumption — recompute nightly via cron

- PO amounts above threshold (configurable, default 5000 ETB) require Cafe Owner approval

# Database Schema Quick Reference

All tables require tenant_id (except platform_config and email_templates) for multi-tenant isolation enforced at both the Prisma query layer and PostgreSQL RLS.

| Table Name | Key Columns (abbreviated) |
| --- | --- |
| tenants | id, name, status, trial_end, sub_start, sub_end, created_at |
| users | id, tenant_id, name, email, role, branch_id, pin_hash, active |
| branches | id, tenant_id, name, address, manager_id, settings_json |
| menu_categories | id, tenant_id, name, name_am, sort_order, active |
| menu_items | id, category_id, name, name_am, price, cost, vat, available |
| modifiers | id, item_id, group_name, option, extra_price |
| tables | id, branch_id, number, capacity, status, x_pos, y_pos |
| orders | id, tenant_id, branch_id, table_id, waiter_id, status, type |
| order_items | id, order_id, menu_item_id, qty, modifiers_json, notes, status, course |
| payments | id, order_id, method, amount, reference, cashier_id, verified_at |
| subscriptions | id, tenant_id, amount, period_start, period_end, receipt_url, status |
| shifts | id, branch_id, opened_by, open_time, close_time, float, actual_cash |
| staff_schedules | id, user_id, branch_id, date, shift_start, shift_end, status |
| staff_attendance | id, user_id, shift_id, clock_in, clock_out, late_flag |
| inventory_items | id, tenant_id, branch_id, name, unit, quantity, min_threshold, cost |
| stock_movements | id, item_id, type, quantity, reason, user_id, created_at |
| purchase_orders | id, tenant_id, supplier_id, status, total, approved_by, created_at |
| po_items | id, po_id, inventory_item_id, quantity, unit_cost |
| suppliers | id, tenant_id, name, contact, phone, email, payment_terms |
| stock_counts | id, branch_id, initiated_by, status, created_at |
| waste_log | id, tenant_id, item_id, quantity, reason, user_id, created_at |
| notifications | id, user_id, type, title, body, read, created_at |
| audit_logs | id, tenant_id, user_id, action, entity, entity_id, meta_json, ip |
| platform_config | key, value, updated_by, updated_at |
| email_templates | id, type, subject, body_html, updated_at |

CafeFlow SaaS — Implementation Checklist

When every row in every checklist is ticked — the system is production-ready.

Confidential — ZAD Cafe / Abrham Minbale — 2025