CafeFlow SaaS Master Reference Document ━━━━━━━━━━━━━━━━━━━━━━━━━━━━ Role Goals • Flows • Checklists • DB Schema • API Routes 8 Roles • 4 Build Phases • 30,000 ETB / 6mo • Production-Ready

| 👑 SaaS | 🏪 Owner | 📋 Manager | 🍽️ Waiter | 💳 Cashier | ☕ Barista | 🍳 Kitchen | 📦 Store |
| --- | --- | --- | --- | --- | --- | --- | --- |

| P1 Foundation | P2 Order Flow | P3 Payments | P4 Launch |
| --- | --- | --- | --- |

# Tech Stack & Infrastructure

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 14 (App Router), TypeScript, Tailwind CSS, shadcn/ui, Recharts |
| Backend API | Next.js API Routes + tRPC, Prisma ORM, Zod validation |
| Database | PostgreSQL 15 with PLpgSQL stored procedures (process_order_payment, get_dashboard_kpis) |
| Realtime | Firebase Firestore — live orders, KDS updates, push notifications (FCM) |
| Auth | NextAuth.js v5 — JWT + role + tenant_id in session, PIN for POS tablets |
| Payments | Telebirr API + CBE Birr API + Chapa SDK — all with webhook receivers |
| File Storage | Firebase Storage — receipts, avatars, shift reports (private bucket) |
| Email | Resend — transactional emails (invite, approval, expiry warning) |
| Offline | Service Worker + IndexedDB via Dexie.js — local engine for unstable WiFi |
| Deployment | Vercel (frontend + API) + Railway (PostgreSQL) + Firebase (Firestore/Storage) |
| Monitoring | Sentry (errors) + Vercel Analytics (Core Web Vitals) + UptimeRobot |
| CI/CD | GitHub Actions → lint → type-check → Jest → Playwright → deploy to Vercel |

BUILD PHASE OVERVIEW

| Phase | What gets built |
| --- | --- |
| P1 — Foundation (Wk 1–3) | DB schema, auth, tenant isolation, SaaS Owner panel, subscription gate, menu CRUD, staff invite |
| P2 — Order Flow (Wk 4–6) | Firebase KDS, waiter app, order builder, barista/kitchen boards, cashier POS, shift open/close |
| P3 — Payments (Wk 7–9) | Telebirr + CBE Birr + webhooks, ERCA receipts, ESC/POS, full inventory, QR ordering, stock count |
| P4 — Polish (Wk 10–16) | PWA offline, Amharic toggle, Telegram bot, analytics reports, load testing, security audit, launch |

# Complete Order Lifecycle

This is the spine of the system. Every role connects through this flow. Build this in P2 and everything else plugs into it.

DINE-IN ORDER — FULL ROLE SEQUENCE

| Step | What happens |
| --- | --- |
| 1. Waiter seats customer | Taps table on floor map → table turns orange (occupied) |
| 2. Waiter builds order | Browses menu, selects items, chooses modifiers, adds notes |
| 3. Waiter sends order | Taps Send → server splits: drinks → barista_kds, food → kitchen_kds |
| 4. Barista receives | Drink cards appear on KDS → audio alert → tap Start Preparing |
| 5. Kitchen receives | Food cards appear on KDS → tap Accept → Start cooking |
| 6. Barista completes | Taps Ready on each drink → Order Ready → FCM push to Waiter |
| 7. Kitchen completes | Taps Ready → checks bar sync → if both ready → FCM to Waiter |
| 8. Waiter delivers | Receives notification → delivers items → taps Delivered per item |
| 9. Bill requested | Customer ready → Waiter taps Request Bill → appears in Cashier queue |
| 10. Cashier processes | Opens bill → selects payment method → confirms payment |
| 11. Receipt generated | ERCA-compliant receipt printed/sent → table freed → Waiter notified |
| 12. System updates | Inventory decremented, order logged, shift totals updated, KPIs refresh |

ORDER STATE MACHINE

| State | Meaning |
| --- | --- |
| DRAFT | Waiter is building the order — not yet sent |
| SUBMITTED | Sent to system — being routed to KDS |
| IN_PREPARATION | Barista/Kitchen actively working on items |
| PARTIALLY_READY | Some items done, others still in progress |
| READY | All items prepared, waiting for delivery |
| DELIVERED | All items confirmed delivered by Waiter |
| BILL_REQUESTED | Bill request sent to Cashier queue |
| PAYMENT_PENDING | Cashier opened bill, awaiting payment confirmation |
| COMPLETED | Paid, receipt issued, table freed — final state |
| VOIDED | Manager cancelled pre-payment (with PIN + reason) |
| REFUNDED | Refund processed post-payment by Cashier |

SUBSCRIPTION GATE STATE MACHINE

| State | Condition and Access Level |
| --- | --- |
| TRIAL | 0–7 days after signup — full access, countdown banner shown |
| PENDING | Receipt uploaded, awaiting SaaS Owner approval — read-only access |
| ACTIVE | Approved — full access for 180 days |
| WARNING | T-7 days before expiry — banner + modal on next login, full access |
| GRACE | Expired — 3-day grace period, degraded view-only access |
| EXPIRED | Grace over — full lockout, gate modal on every route |
| SUSPENDED | Manually suspended by SaaS Owner — immediate lockout, no modal |

# Database Schema

All tables require tenant_id (except platform_config) for multi-tenant isolation enforced at both Prisma query layer and PostgreSQL RLS (Row Level Security).

| Table | Key Columns |
| --- | --- |
| tenants | id, name, status, trial_end, sub_start, sub_end, created_at |
| users | id, tenant_id, name, email, role, branch_id, pin_hash, active |
| branches | id, tenant_id, name, address, manager_id, settings_json |
| menu_categories | id, tenant_id, name, name_am, sort_order, active |
| menu_items | id, category_id, name, name_am, price, cost, vat, available, course |
| modifiers | id, item_id, group_name, option, extra_price |
| tables | id, branch_id, number, capacity, status, x_pos, y_pos |
| orders | id, tenant_id, branch_id, table_id, waiter_id, status, type, created_at |
| order_items | id, order_id, menu_item_id, qty, modifiers_json, notes, status, course |
| payments | id, order_id, method, amount, reference, cashier_id, verified_at |
| subscriptions | id, tenant_id, amount, period_start, period_end, receipt_url, status, approved_by |
| shifts | id, branch_id, opened_by, open_time, close_time, opening_float, actual_cash |
| staff_schedules | id, user_id, branch_id, date, shift_start, shift_end, status |
| staff_attendance | id, user_id, shift_id, clock_in, clock_out, late_flag |
| inventory_items | id, tenant_id, branch_id, name, unit, quantity, min_threshold, cost_per_unit |
| stock_movements | id, item_id, type, quantity, reason, user_id, created_at |
| purchase_orders | id, tenant_id, supplier_id, status, total, approved_by, created_at |
| po_items | id, po_id, inventory_item_id, quantity, unit_cost |
| suppliers | id, tenant_id, name, contact, phone, email, payment_terms |
| waste_log | id, tenant_id, item_id, quantity, reason, user_id, created_at |
| notifications | id, user_id, type, title, body, read, created_at |
| audit_logs | id, tenant_id, user_id, action, entity, entity_id, meta_json, ip |
| platform_config | key, value, updated_by, updated_at |

# Role Goals, Flows & Implementation Checklists

Each section covers: goals that must be satisfied, success KPIs, step-by-step service flow, implementation checklist (goal → DB → API → UI → phase), and engineering notes.

👑 SaaS Owner Platform god-mode — billing approvals, tenant control, global config

GOALS THAT MUST BE SATISFIED

| ✓ Tenant control | Create, suspend and terminate any café tenant instantly |
| --- | --- |
| ✓ Billing approval | Review and approve or reject uploaded bank receipts |
| ✓ Revenue visibility | See MRR, ARR and subscription status across all tenants |
| ✓ Platform config | Set bank account, VAT rate and feature flags globally |
| ✓ Audit oversight | Full log of every action across the entire platform |
| ✓ Feature gates | Toggle modules per tenant — KDS, loyalty, offline mode |

SUCCESS METRICS

| 30,000 ETB Per 6 months | 7 days Free trial | 3 days Grace period | 180 days Subscription term |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Tenant signs up → trial starts automatically for 7 days

2.  Trial ends → subscription gate modal appears on café dashboard

3.  Café owner uploads bank transfer receipt as image or PDF

4.  SaaS Owner reviews receipt in /saas-admin/billing/approvals

5.  Clicks Approve → café access restored for 180 days immediately

6.  System sends confirmation email to café owner automatically

7.  T-7 days before expiry → warning banner reappears on café

8.  Reject flow: SaaS Owner enters reason → café owner re-uploads

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Tenant create | tenants, users | POST /saas/tenants | <TenantCreateForm /> | P1 |
| Tenant list/search | tenants | GET /saas/tenants | <TenantTable /> | P1 |
| Tenant detail | tenants,users,branches | GET /saas/tenants/:id | <TenantDetail /> | P1 |
| Suspend tenant | tenants | PATCH /saas/tenants/:id/suspend | <SuspendModal /> | P1 |
| Terminate tenant | tenants | PATCH /saas/tenants/:id/term | <TerminateModal /> | P4 |
| Extend trial | tenants | PATCH /saas/tenants/:id/trial | <TrialExtendModal /> | P2 |
| View pending receipts | subscriptions | GET /saas/billing/approvals | <ApprovalQueue /> | P1 |
| Approve receipt | subscriptions | POST /saas/billing/approve/:id | <ApprovalCard /> | P1 |
| Reject receipt | subscriptions | POST /saas/billing/reject/:id | <RejectModal /> | P1 |
| MRR / ARR metrics | subscriptions,tenants | GET /saas/metrics | <RevenueKPICards /> | P3 |
| Set bank account | platform_config | PUT /saas/config | <BankConfigForm /> | P1 |
| Set feature flags | tenant_features | PUT /saas/tenants/:id/features | <FeatureFlagToggles /> | P3 |
| Audit log viewer | audit_logs | GET /saas/audit-log | <AuditLogTable /> | P4 |
| Platform health | system_metrics | GET /saas/health | <HealthDashboard /> | P4 |

ENGINEERING NOTES

- Build SaaS Owner auth FIRST — isolated /saas-admin routes, separate from café login

- Subscription approval is P1 — without it no café can go live after trial ends

- Bank account config must be set before any café owner sees the subscription modal

- All SaaS Owner actions must write to audit_logs: ip + action + meta_json

TECHNICAL STACK BADGES

| NextAuth MFA | Full audit log | Tenant isolation | Feature flags per tenant |
| --- | --- | --- | --- |

🏪 Cafe Owner Business management — dashboard, menu, staff, reports, subscription

GOALS THAT MUST BE SATISFIED

| ✓ Subscription payment | Upload receipt, track approval status, avoid lockout |
| --- | --- |
| ✓ Multi-branch view | Aggregated revenue, orders and profit across all branches |
| ✓ Menu management | Create and publish menu with EN + AM names, prices, VAT flags |
| ✓ Staff oversight | Invite staff, assign roles and branches, view performance |
| ✓ Financial reports | Daily sales, VAT report for ERCA, payroll summary export |
| ✓ Business insights | Top items, payment breakdown, peak hour analysis |

SUCCESS METRICS

| 24,500 ETB Revenue today | 128 Orders today | 50% Profit margin | 86 Active customers |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Register → verify email → 7-day trial starts automatically

2.  Day 7: subscription gate appears — full-screen, non-dismissible

3.  Transfer 30,000 ETB to SaaS Owner bank account

4.  Upload bank receipt screenshot or PDF via dashboard

5.  Pending state: read-only until SaaS Owner approves

6.  Approved: full access for 180 days restored immediately

7.  Day 173: warning banner reappears — pay before lockout

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Register + email verify | tenants,users | POST /auth/register | <RegisterForm /> | P1 |
| Trial countdown banner | tenants | GET /owner/subscription/status | <TrialCountdownBanner /> | P1 |
| Subscription gate modal | subscriptions | GET /owner/subscription/status | <SubscriptionModal /> | P1 |
| Receipt upload | subscriptions | POST /owner/subscription/upload | <ReceiptUploadZone /> | P1 |
| Pending approval state | subscriptions | GET /owner/subscription/status | <PendingApprovalState /> | P1 |
| Aggregated KPI dashboard | orders,payments | GET /owner/dashboard | <KPIDashboard /> | P2 |
| Sales line chart | orders,payments | GET /owner/reports/sales | <SalesLineChart /> | P2 |
| Multi-branch compare | branches,orders | GET /owner/branches/compare | <BranchCompareBar /> | P3 |
| Top selling items | order_items,menu_items | GET /owner/reports/top-items | <TopItemsList /> | P2 |
| Payment breakdown | payments | GET /owner/reports/payments | <PaymentPieChart /> | P3 |
| Menu category CRUD | menu_categories | CRUD /owner/menu/categories | <CategoryManager /> | P1 |
| Menu item CRUD + VAT | menu_items,modifiers | CRUD /owner/menu/items | <MenuItemForm /> | P1 |
| EN + AM bilingual names | menu_items | PUT /owner/menu/items/:id | <BilingualNameInput /> | P2 |
| Publish menu draft | menu_items | POST /owner/menu/publish | <PublishMenuBtn /> | P2 |
| Staff invite by email | users,invitations | POST /owner/staff/invite | <StaffInviteForm /> | P1 |
| Assign staff roles | users | PATCH /owner/staff/:id/role | <RoleSelector /> | P1 |
| Branch CRUD | branches | CRUD /owner/branches | <BranchConfigForm /> | P2 |
| VAT report (ERCA) | payments,orders | GET /owner/reports/vat | <VATReportExport /> | P3 |
| Payroll summary export | shifts,staff_schedules | GET /owner/reports/staff | <PayrollReport /> | P4 |
| Daily briefing card | orders,inventory_items | GET /owner/dashboard/briefing | <DailyBriefingCard /> | P4 |

ENGINEERING NOTES

- Subscription gate must block ALL routes server-side — not just hide UI elements

- Receipt upload: validate jpg/png/pdf, max 5MB, store in Firebase Storage private bucket

- Menu must have EN name always; AM name optional, shown when Amharic toggle is active

- VAT report must match ERCA format exactly — validate with an accountant before shipping

TECHNICAL STACK BADGES

| Owner dashboard | Menu CRUD | Staff invite | VAT reports | Branch config |
| --- | --- | --- | --- | --- |

📋 Cafe Manager Daily operations — shifts, live orders, escalations, scheduling

GOALS THAT MUST BE SATISFIED

| ✓ Shift open/close | Record opening float, close with full cash reconciliation |
| --- | --- |
| ✓ Live order monitor | See all orders in real-time, resolve delays and issues |
| ✓ Void & refund auth | Approve voids and refunds with PIN verification |
| ✓ Staff scheduling | Build weekly shift calendar and publish to staff |
| ✓ Table management | Visual floor plan — merge, reassign, track table status |
| ✓ Inventory alerts | Act on low stock alerts, send restock requests to store |

SUCCESS METRICS

| < 20 min Order target time | 50 ETB Max cash variance | 15 min Late clock-in flag | 3 lanes KDS order lanes |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Start of shift: enter opening cash float → confirm staff roster

2.  Monitor live Firebase order board throughout service

3.  Escalation: void request → enter PIN → approve or reject

4.  Refund requests: review reason → approve → cashier executes

5.  Table merge/split as needed during busy periods

6.  End of shift: count drawer → enter actual cash → close

7.  PDF shift report auto-generated and emailed to Cafe Owner

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Open shift + float | shifts | POST /manager/shifts/open | <ShiftOpenForm /> | P2 |
| Close shift + reconcile | shifts,payments | POST /manager/shifts/close | <ShiftCloseWizard /> | P2 |
| Shift PDF report | shifts,orders | GET /manager/shifts/:id/report | <ShiftReportPDF /> | P3 |
| Live order board | orders,order_items | GET /manager/orders/live | <LiveOrderBoard /> | P2 |
| Void order (PIN) | orders,audit_logs | PATCH /manager/orders/:id/void | <VoidOrderModal /> | P2 |
| Approve refund | payments,refunds | POST /manager/orders/:id/refund | <RefundApprovalModal /> | P2 |
| Table status map | tables | GET /manager/tables | <TableStatusMap /> | P2 |
| Table merge | tables,orders | POST /manager/tables/merge | <TableMergeModal /> | P3 |
| Weekly schedule builder | staff_schedules | CRUD /manager/schedule | <ScheduleCalendar /> | P3 |
| Publish schedule | staff_schedules | POST /manager/schedule/publish | <PublishScheduleBtn /> | P3 |
| Attendance tracking | staff_attendance | POST /manager/attendance/clockin | <AttendanceTracker /> | P3 |
| Low stock alert list | inventory_items | GET /manager/inventory/alerts | <LowStockPanel /> | P2 |
| Restock request | restock_requests | POST /manager/inventory/restock | <RestockRequestForm /> | P2 |
| Staff on-duty list | staff_attendance,users | GET /manager/staff/oncall | <StaffOnDutyList /> | P2 |

ENGINEERING NOTES

- Void requires Manager 4-digit PIN — store bcrypt-hashed in users.pin_hash

- Shift open/close are the accounting boundary — lock all orders after shift close

- Schedule publish triggers Firebase FCM push notification to affected staff

- Cash variance > 50 ETB must auto-notify Cafe Owner via email + in-app notification

TECHNICAL STACK BADGES

| Shift management | Live Firebase KDS | Void/refund PIN | Schedule builder |
| --- | --- | --- | --- |

🍽️ Waiter Customer-facing — orders, delivery, QR confirmation, PWA offline

GOALS THAT MUST BE SATISFIED

| ✓ Table assignment | See my tables on visual floor map, manage seating |
| --- | --- |
| ✓ Order taking | Build orders with modifiers, notes and special requests |
| ✓ KDS coordination | Receive ready alerts from barista and kitchen instantly |
| ✓ Item delivery | Mark each item delivered as I bring it to the table |
| ✓ QR order confirm | Review and confirm customer self-orders from QR scan |
| ✓ Bill request | Send bill request to cashier when customer is ready |

SUCCESS METRICS

| < 2 min Order send time | Real-time Ready alerts | PWA Offline capable | 48px+ Min touch target |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Customer seated → tap table on floor map → New Order

2.  Browse menu by category → tap item → choose modifiers

3.  Add notes per item — no ice, allergy, temperature

4.  Review cart → tap Send → order splits to Barista + Kitchen

5.  Receive push notification when each item is ready

6.  Deliver item → tap Delivered on my screen

7.  Customer asks for bill → tap Request Bill → Cashier queue

8.  Table resets to available after payment confirmed

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| PIN login (tablet) | users | POST /auth/login/pin | <PINLoginScreen /> | P1 |
| View my tables (map) | tables | GET /waiter/tables | <FloorMap /> | P2 |
| Start new order | orders | POST /waiter/orders | <NewOrderBtn /> | P2 |
| Browse menu | menu_categories,menu_items | GET /waiter/menu | <MenuBrowser /> | P2 |
| Select modifiers | modifiers | GET /waiter/menu/items/:id | <ModifierBottomSheet /> | P2 |
| Add item notes | order_items | POST /waiter/orders/:id/items | <ItemNoteInput /> | P2 |
| Send order to KDS | orders,order_items | POST /waiter/orders | <SendOrderBtn /> | P2 |
| Add items to open order | order_items | POST /waiter/orders/:id/items | <AddToOrderBtn /> | P2 |
| Mark item delivered | order_items | PATCH /waiter/.../deliver | <DeliverItemBtn /> | P2 |
| Request bill | orders | POST /waiter/orders/:id/bill | <RequestBillBtn /> | P2 |
| QR orders queue | orders | GET /waiter/qr-orders | <QROrderQueue /> | P3 |
| Confirm QR order | orders | POST /waiter/qr-orders/:id/confirm | <ConfirmQROrderBtn /> | P3 |
| Order ready notification | notifications | Firebase FCM listener | <NotificationBell /> | P2 |
| Offline order (PWA) | IndexedDB (Dexie.js) | Service Worker sync | <OfflineBadge /> | P4 |

ENGINEERING NOTES

- PWA Service Worker must be set up in P1 — install without offline orders first, add full sync in P4

- Floor map colors: green=available, orange=occupied, red=needs attention

- Order split is server-side: items category=drinks → barista_kds, else → kitchen_kds

- Minimum 48px touch targets — critical for tablet use in a noisy, busy café environment

TECHNICAL STACK BADGES

| PWA offline | Touch-optimized UI | QR self-orders | Firebase push | Floor map |
| --- | --- | --- | --- | --- |

💳 Cashier Payments — cash, Telebirr, CBE Birr, ERCA receipts, shift reconciliation

GOALS THAT MUST BE SATISFIED

| ✓ Bill processing | Open bill from queue, show itemized total with VAT 15% |
| --- | --- |
| ✓ Multi-method payment | Handle cash, Telebirr, CBE Birr and split payments |
| ✓ Change calculation | Auto-calculate change due for all cash transactions |
| ✓ Receipt generation | Ethiopian ERCA-compliant receipt — print and digital |
| ✓ Refund execution | Execute manager-approved refunds and log with reason |
| ✓ Shift reconciliation | Count drawer, enter actual cash, flag variance > 50 ETB |

SUCCESS METRICS

| 15% Ethiopian VAT | 50 ETB Variance alert | < 3s Payment confirm | ESC/POS Thermal print |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Bill request arrives from Waiter in POS queue

2.  Open bill: items, subtotal, VAT 15%, total in ETB

3.  Cash: enter amount tendered → auto-calculate change due

4.  Telebirr: enter phone → request → wait for webhook confirm

5.  CBE Birr: generate reference → customer pays → webhook

6.  Payment confirmed → receipt generated (print + digital)

7.  Table resets to Available — Waiter notified instantly

8.  Shift close: count cash → enter actual → variance report

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Bill queue view | orders | GET /cashier/bill-queue | <BillQueue /> | P2 |
| Open bill detail | orders,order_items | GET /cashier/orders/:id/bill | <BillDetail /> | P2 |
| VAT calculation display | orders,payments | computed server-side | <VATBreakdown /> | P2 |
| Cash payment + change | payments | POST /cashier/payments | <CashTenderInput /> | P2 |
| Telebirr init | payments | POST /cashier/payments/tel/init | <TelebirrFlow /> | P3 |
| Telebirr webhook | payments | POST /api/webhooks/telebirr | (server handler) | P3 |
| CBE Birr init | payments | POST /cashier/payments/cbe/init | <CBEBirrFlow /> | P3 |
| CBE Birr webhook | payments | POST /api/webhooks/cbe | (server handler) | P3 |
| Split payment | payments | POST /cashier/payments (split) | <SplitPaymentAllocator /> | P3 |
| Ethiopian ERCA receipt | payments,orders | GET /cashier/receipts/:id | <ReceiptPreview /> | P2 |
| ESC/POS thermal print | payments | POST /cashier/receipts/:id/print | <PrintReceiptBtn /> | P3 |
| Email/SMS receipt | payments,users | POST /cashier/receipts/:id/send | <SendReceiptBtn /> | P4 |
| Refund execution | payments,refunds | POST /cashier/refunds | <ProcessRefundBtn /> | P3 |
| Shift running totals | payments,shifts | GET /cashier/shift/summary | <DrawerStatusPanel /> | P2 |

ENGINEERING NOTES

- Telebirr and CBE Birr both use webhooks — use ngrok in dev, real URL in production

- Receipt must include: café TIN, ERCA format, VAT 15% line, items, and payment method

- ESC/POS: use escpos npm package, connect via USB or network to thermal printer

- PLpgSQL stored proc process_order_payment() must be fully atomic — no partial saves allowed

TECHNICAL STACK BADGES

| Telebirr API | CBE Birr API | ESC/POS thermal | VAT receipt | Cash reconcile |
| --- | --- | --- | --- | --- |

☕ Barista Drinks KDS — real-time queue, color timers, instant alerts

GOALS THAT MUST BE SATISFIED

| ✓ Drinks queue | See all drink orders in real-time on KDS wall display |
| --- | --- |
| ✓ Prep tracking | Move cards through Start → In Progress → Ready stages |
| ✓ Waiter notification | Tap Ready → waiter gets instant push notification |
| ✓ Ingredient alerts | Flag low stock on any ingredient to Store Manager |
| ✓ Item unavailable | Mark item unavailable → menu updates for new orders |
| ✓ Waste logging | Record wasted ingredients with quantity and reason |

SUCCESS METRICS

| < 5 min Green zone | 5–10 min Yellow warning | > 10 min Red flag | Audio New order alert |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  New drink order fires to KDS → audio alert plays

2.  Review items and notes (sugar, temperature, add-ons)

3.  Tap Start Preparing → card moves to In Progress lane

4.  Timer starts — color shifts green → yellow → red

5.  Tap Ready on each drink as completed

6.  All drinks ready → tap Order Ready → Waiter notified

7.  Completed card disappears after 2 minutes automatically

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Drinks-only KDS board | orders,order_items | GET /kds/drinks | <BaristaKDSBoard /> | P2 |
| New order audio alert | Firebase Firestore | Firestore onSnapshot listener | <AudioAlert /> | P2 |
| Order card with timer | orders | Firestore real-time | <KDSOrderCard /> | P2 |
| Color timer (G/Y/R) | orders | client-side timer logic | <TimerBadge /> | P2 |
| Start preparing action | order_items | PATCH /kds/items/:id/start | <StartPrepBtn /> | P2 |
| Mark item ready | order_items | PATCH /kds/items/:id/ready | <ItemReadyBtn /> | P2 |
| Mark order ready | orders | PATCH /kds/orders/:id/ready | <OrderReadyBtn /> | P2 |
| Waiter FCM push | notifications | Firebase FCM on ready | (server FCM call) | P2 |
| Kanban 3-lane board | orders | Firestore real-time | <KanbanBoard /> | P2 |
| Special notes display | order_items | Firestore real-time | <SpecialNoteTag /> | P2 |
| Ingredient low flag | inventory_items | POST /kds/ingredients/:id/flag | <FlagIngredientBtn /> | P3 |
| Mark item unavailable | menu_items | PATCH /kds/items/:id/unavail | <UnavailableBtn /> | P3 |
| Waste log entry | waste_log | POST /kds/waste | <WasteLogModal /> | P3 |
| Auto-clear 2min | orders | client-side timer | <AutoClearLogic /> | P2 |

ENGINEERING NOTES

- KDS must work without page refresh — Firestore onSnapshot is the only update source

- Audio alert: Web Audio API, allow volume config in /barista/settings page

- Timer: elapsed = now - order.submitted_at, refresh every 10 seconds client-side

- Order card hides 2 min after DELIVERED status — do NOT delete from DB

TECHNICAL STACK BADGES

| Firebase real-time | Color timers | Audio alerts | Low stock flag | Wall display |
| --- | --- | --- | --- | --- |

🍳 Kitchen Food KDS — course sequencing, allergy hard-blocks, bar sync

GOALS THAT MUST BE SATISFIED

| ✓ Food queue | Receive food orders instantly on kitchen wall display |
| --- | --- |
| ✓ Course ordering | Manage starter → main → dessert sequence per table |
| ✓ Allergy alerts | Hard red banner for every allergy note — must acknowledge |
| ✓ Bar sync | Hold food if drinks not yet ready — coordinate delivery |
| ✓ Prep time tracking | Actual vs target per dish for menu engineering reports |
| ✓ Waste logging | Log food waste with reason and quantity end of service |

SUCCESS METRICS

| Accept First tap action | 4 steps Accept→Start→Plate→Ready | Sync Bar coordination | Red banner Allergy — no dismiss |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Food order fires on Waiter confirmation

2.  Chef taps Accept → order acknowledged

3.  Start cooking → tap Start on each item

4.  Complex dish: tap Plating for final prep

5.  Tap Ready → system checks if drinks also ready

6.  If drinks not ready: Hold — Waiting for Bar

7.  Both ready → Waiter notified for full table order

8.  End of service: log wasted items with reason

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Food-only KDS view | orders,order_items | GET /kds/food | <KitchenKDSBoard /> | P2 |
| Accept order | orders | PATCH /kds/orders/:id/accept | <AcceptOrderBtn /> | P2 |
| Start item cooking | order_items | PATCH /kds/items/:id/start | <StartCookBtn /> | P2 |
| Plating step | order_items | PATCH /kds/items/:id/plate | <PlatingBtn /> | P2 |
| Mark item ready | order_items | PATCH /kds/items/:id/ready | <ItemReadyBtn /> | P2 |
| Bar sync check | orders,order_items | GET /kds/orders/:id/sync-status | <BarSyncIndicator /> | P2 |
| Hold for bar | orders | PATCH /kds/orders/:id/hold | <HoldForBarBtn /> | P2 |
| Full order ready | orders | PATCH /kds/orders/:id/ready | <OrderReadyBtn /> | P2 |
| Allergy hard-block banner | order_items | Firestore real-time | <AllergyAlertBanner /> | P1 |
| Allergy acknowledge | orders | POST /kds/orders/:id/ack-allergy | <AllergyAckBtn /> | P1 |
| Course sequencing lanes | order_items | client-side course grouping | <CourseLanes /> | P3 |
| Prep time display | order_items | PATCH /kds/items/:id/start | <PrepTimerDisplay /> | P3 |
| Waste log entry | waste_log | POST /kds/waste | <WasteLogSwipe /> | P3 |
| Ingredient unavailable | menu_items | PATCH /kds/items/:id/unavail | <UnavailableBtn /> | P3 |

ENGINEERING NOTES

- ALLERGY ALERT is safety-critical — cannot be dismissed without explicit acknowledge tap

- Bar sync: query Firestore for same order_id drink items before allowing food ready

- Course lanes: group order_items by item.course field (starter / main / dessert)

- Prep time data feeds Owner reports — store actual_start and actual_end timestamps

TECHNICAL STACK BADGES

| Allergy hard-block | Course sequencing | Bar sync | Waste log | Wall display |
| --- | --- | --- | --- | --- |

📦 Store Manager Inventory — stock levels, suppliers, purchase orders, physical audits

GOALS THAT MUST BE SATISFIED

| ✓ Stock levels | All ingredients with current qty, min threshold and unit |
| --- | --- |
| ✓ Stockout forecast | Estimated time until critical items run out at current rate |
| ✓ Receive deliveries | Log received stock, update quantities, record invoice cost |
| ✓ Purchase orders | Create POs, send to suppliers, mark received on arrival |
| ✓ Supplier directory | Manage contacts, pricing history, delivery performance |
| ✓ Stock count audit | Physical count vs system — adjust variances with reasons |

SUCCESS METRICS

| Real-time Consumption tracking | Auto Stockout forecast | PO flow Purchase orders | Audit Physical count |
| --- | --- | --- | --- |

STEP-BY-STEP SERVICE FLOW

1.  Monitor dashboard: see critical and low-stock items

2.  Alert from Barista/Kitchen → create restock request

3.  Create PO → select supplier → add line items with cost

4.  PO approved by Manager/Owner above spend threshold

5.  Delivery arrives: open Receive Delivery → enter items

6.  System updates stock → critical alert auto-resolved

7.  Barista and Kitchen notified ingredient is restocked

8.  Monthly: stock count audit → adjust variances → report

IMPLEMENTATION CHECKLIST — GOAL → DB → API → UI → PHASE

| Goal / Feature | DB Tables | API Route | UI Component | Ph |
| --- | --- | --- | --- | --- |
| Inventory overview | inventory_items | GET /store/inventory | <InventoryTable /> | P1 |
| Low/critical badges | inventory_items | GET /store/inventory | <StockStatusBadge /> | P1 |
| Stockout forecast | inventory_items,stock_mvmt | GET /store/inventory/forecast | <StockoutForecast /> | P3 |
| Receive delivery | inventory_items,stock_mvmt | POST /store/inventory/:id/receive | <ReceiveDeliveryForm /> | P2 |
| Manual adjustment | inventory_items,stock_mvmt | POST /store/inventory/:id/adjust | <AdjustmentForm /> | P2 |
| Create PO | purchase_orders,po_items | POST /store/purchase-orders | <PurchaseOrderForm /> | P2 |
| PO approval | purchase_orders | PATCH /store/po/:id/approve | <POApprovalBtn /> | P2 |
| Mark PO received | purchase_orders,inventory | PATCH /store/po/:id/receive | <MarkPOReceivedBtn /> | P2 |
| Supplier CRUD | suppliers | CRUD /store/suppliers | <SupplierForm /> | P2 |
| Supplier performance | purchase_orders | GET /store/suppliers/:id/perf | <SupplierPerfCard /> | P4 |
| Initiate stock count | stock_counts | POST /store/stock-count | <StartCountBtn /> | P3 |
| Enter counted quantities | stock_counts | PUT /store/stock-count/:id | <CountEntryGrid /> | P3 |
| Variance review table | stock_counts | GET /store/stock-count/:id | <VarianceReviewTable /> | P3 |
| Submit adjustments | inventory_items,stock_mvmt | POST /store/stock-count/:id/submit | <SubmitCountBtn /> | P3 |
| Consumption report | stock_movements | GET /store/reports/consumption | <ConsumptionReport /> | P4 |

ENGINEERING NOTES

- inventory_items needs: id, tenant_id, branch_id, name, unit, quantity, min_threshold, cost_per_unit

- stock_movements logs every change: type, qty, reason, user_id, created_at

- Stockout forecast = quantity / avg_daily_consumption — recompute nightly via cron job

- PO amounts above threshold (default 5,000 ETB) require Cafe Owner approval before sending

TECHNICAL STACK BADGES

| Stock forecast | PO management | Supplier CRM | Physical audit | Auto-alerts |
| --- | --- | --- | --- | --- |

CafeFlow SaaS — Master Reference Document

When every checklist row is ticked across all 8 roles — the system is production-ready.

Confidential — ZAD Cafe / Abrham Minbale — 2025